Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/16/2025

Start time: 10:45 PM

End time: 11:15 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Completed additional stress tests and reviewed early results from optimized logging.

- What is planned to be done until the next scrum meeting?

  - Begin refining logging output formats to make event debugging easy.

- What are the hurdles?

  - Stress tests take time to run.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Expanded cancel/add logic with partial fill cases at a single price level.

- What is planned to be done until the next scrum meeting?

  - Extend partial fill handling across multiple price levels and prepare for MBO integration.

- What are the hurdles?

  - Edge cases with partial fills when multiple orders queue at the same price.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Validated generator output with new partial fill logic and confirmed basic sequence ordering.

- What is planned to be done until the next scrum meeting?

  - Start aligning generator output format with schema so events are easier to replay.

- What are the hurdles?

  - Need clarity from Mohammad on how to store MBO data consistently.