Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/17/2025

Start time: 9:30 PM

End time: 10:00 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Analyzed stress test metrics and identified points where DB writes were slowing under load.

- What is planned to be done until the next scrum meeting?

  - Experiment with batching strategies to reduce write overhead.

- What are the hurdles?

  - Difficult to reproduce bottlenecks consistently across different test runs.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Drafted schema changes to better support multilevel partial fills and documented edge cases.

- What is planned to be done until the next scrum meeting?

  - Begin integrating schema adjustments with cancel/add logic.

- What are the hurdles?

  - Some uncertainty remains on how schema changes will interact with generator outputs.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Adjusted generator structure to support replay alignment and tested with small trade sequences.

- What is planned to be done until the next scrum meeting?

  - Expand generator to handle mixed cancel/add/trade flows at higher volume.

- What are the hurdles?

  - Needs confirmation on schema updates from Stephano before scaling replay tests.