Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/18/2025

Start time: 11:00 PM

End time: 11:30 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Implemented a basic batching strategy for DB writes and ran initial comparisons with single-write mode.

- What is planned to be done until the next scrum meeting?

  - Fine-tune batch sizes and measure performance impact under heavier loads.

- What are the hurdles?

  - Some batch configurations improve speed but cause delays in event visibility, need to balance both.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Started integrating schema adjustments with cancel/add logic, focusing on handling multiple partial fills.

- What is planned to be done until the next scrum meeting?

  - Add more edge case tests to confirm correctness before moving on to MBO.

- What are the hurdles?

  - Debugging multi-level partial fills is time consuming and occasionally breaks sequencing.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Extended generator to produce larger mixed flows of cancels, adds, and trades with basic sequencing.

- What is planned to be done until the next scrum meeting?

  - Stress test generator output against Mohammad’s DB batching setup.

- What are the hurdles?

  - Generator runs need to stay aligned with schema changes, which may still shift slightly.