Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/19/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Adjusted batch sizes and captured performance benchmarks under different loads.

- What is planned to be done until the next scrum meeting?

  - Explore hybrid strategy combining small batches with direct writes for high-priority events.

- What are the hurdles?

  - Trade-off between throughput and event latency remains difficult to optimize fully.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Wrote edge case tests for multi-level partial fills and identified a sequencing bug.

- What is planned to be done until the next scrum meeting?

  - Fix sequencing bug and re-run integration tests with both cancel and add logic.

- What are the hurdles?

  - Complex cases with multiple overlapping partial fills still cause mismatched order states.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Ran first generator stress test against the DB batching setup and logged initial replay results.

- What is planned to be done until the next scrum meeting?

  - Tune generator pacing to better align with DB throughput under load.

- What are the hurdles?

  - Generator stalls occasionally when DB writes slow down, causing gaps in event sequencing.