Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/24/2025

Start time: 11:00 PM

End time: 11:30 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Tuned thresholds for dynamic switching and ran tests across varied workloads. Logged when switching is triggered.

- What is planned to be done until the next scrum meeting?

  - Add metrics to track switching efficiency and confirm improvements are consistent.

- What are the hurdles?

  - Results fluctuate depending on workload shape, making it tricky to define reliable thresholds.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Began refactoring cancel logic and resolved one sequencing issue for partial fills.

- What is planned to be done until the next scrum meeting?

  - Re-test cancel/add interactions on multi-level order books after the refactor.

- What are the hurdles?

  - New refactor introduces unexpected edge cases that still need isolation and debugging.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Improved log filtering to reduce file size and make replay consistency checks easier to analyze.

- What is planned to be done until the next scrum meeting?

  - Run replay validation with filtered logs on high-volume scenarios.

- What are the hurdles?

  - Some useful details are lost during filtering, so adjustments are needed to keep enough diagnostic data.