Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/29/2025

Start time: 09:00 PM

End time: 09:30 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Collected results from long-duration adaptive tuning runs and identified stable ranges where oscillations are minimized.

- What is planned to be done until the next scrum meeting?

  - Refine the algorithm to smooth out over-corrections and re-run with new parameters.

- What are the hurdles?

  - Balancing latency and throughput remains challenging when workloads shift suddenly.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Isolated the main cause of cascading partial fill mismatches and reproduced the issue in smaller controlled tests.

- What is planned to be done until the next scrum meeting?

  - Apply fixes to cancel logic and verify against generator-driven scenarios.

- What are the hurdles?

  - Debugging cascading fills is slow because multiple orders interact across several levels at once.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Ran replay validation with refined logs and confirmed a noticeable improvement in processing speed.

- What is planned to be done until the next scrum meeting?

  - Add monitoring checkpoints during replay to catch performance drops early.

- What are the hurdles?

  - Even with reduced log sizes, very large stress tests still generate heavy overhead.