Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/30/2025

Start time: 11:00 PM

End time: 11:30 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Refined adaptive tuning algorithm with smoothing logic to reduce over-corrections.

- What is planned to be done until the next scrum meeting?

  - Run comparative benchmarks between smoothed adaptive tuning and static thresholds.

- What are the hurdles?

  - Need a larger, more consistent dataset to validate improvements across workloads.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Applied fixes to cancel logic and validated with a small generator-driven scenario.

- What is planned to be done until the next scrum meeting?

  - Expand testing to more complex cascading partial fills and monitor sequencing closely.

- What are the hurdles?

  - Fix holds in simple cases, but deeper order book levels still show mismatches under cancels.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Added monitoring checkpoints during replay and verified they correctly flag performance drops.

- What is planned to be done until the next scrum meeting?

  - Integrate checkpoint data with log filtering to automate detection of slowdown points.

- What are the hurdles?

  - Automated detection sometimes produces false positives on short test runs.