Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:10/02/2025

Start time: 5:45 PM

End time: 6:15 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Began comparative benchmarks between smoothed adaptive tuning and static thresholds under different load levels.

- What is planned to be done until the next scrum meeting?

  - Document benchmark results and prepare recommendations for which strategy to adopt.

- What are the hurdles?

  - Benchmark runs are inconsistent due to variance in simulated traffic patterns.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Ran deeper cascade tests and confirmed sequencing issues occur less frequently after fixes.

- What is planned to be done until the next scrum meeting?

  - Continue stress testing with larger order books and refine cancel/add integration further.

- What are the hurdles?

  - Debugging at higher volumes is slower and makes pinpointing sequencing errors more difficult.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Integrated checkpoint data into replay logs and automated basic detection of slowdowns.

- What is planned to be done until the next scrum meeting?

  - Enhance detection logic to reduce false positives and run validation on larger datasets.

- What are the hurdles?

  - Detection logic still flags benign slowdowns, creating noise in test results.