Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:10/03/2025

Start time: 11:00 PM

End time: 11:30 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Completed initial documentation of benchmark comparisons between adaptive tuning and static thresholds.

- What is planned to be done until the next scrum meeting?

  - Summarize recommendations for adoption and validate them with another controlled test run.

- What are the hurdles?

  - Benchmark reproducibility remains an issue due to traffic randomness, requiring multiple repeat runs.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Extended cancel/add integration tests on large order books and noted improved stability in sequencing.

- What is planned to be done until the next scrum meeting?

  - Begin combining cancel and add scenarios with generator driven trades for end to end validation.

- What are the hurdles?

  - Sequencing bugs still appear in rare edge cases, which take time to isolate under high load.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Improved detection logic by filtering out minor delays, reducing false positives in replay logs.

- What is planned to be done until the next scrum meeting?

  - Run validation with the updated logic on high traffic datasets to confirm accuracy.

- What are the hurdles?

  - Processing overhead increases with added detection rules, which may slow down analysis.