Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:10/08/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Started outlining the new performance optimization plan.

- What is planned to be done until the next scrum meeting?

  - Add specific strategies for handling high-load conditions.

- What are the hurdles?

  - Need consistent metrics to measure new optimization results.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

Worked on fixing the timing bug in rapid fill overlaps.

- What is planned to be done until the next scrum meeting?

  - Test the fix on several quick burst cases.

- What are the hurdles?

  - Minor timing drift still appears in rare cases.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Discussed optimization ideas with Mohammad and noted potential improvements.

- What is planned to be done until the next scrum meeting?

  - Begin testing lighter replay configurations to reduce memory load.

- What are the hurdles?

  - Limited system memory for high-volume replay tests.