Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/04/2025

Start time: 9:00 PM

End time: 9:30 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 2H

- What was done since the last scrum meeting?

  - Continued refining the migration plan, began testing connectivity for TimescaleDB. Evaluating other alteratives like mongodb

- What is planned to be done until the next scrum meeting?

  - Finalize database selection and confirm stable connectivity.

- What are the hurdles?

  - Evaluating TimescaleDB’s fit against project requirements. Making sure this works is critical as we cant change it later easily.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 2 H

- What was done since the last scrum meeting?

  - Coordinated with Luis and Mohammad on integration points, drafted schema outline.

- What is planned to be done until the next scrum meeting?

  - Begin implementing cancel function with database calls once the schema is finalized.

- What are the hurdles?

  - Schema finalization is still pending.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 2 H

- What was done since the last scrum meeting?

  - Completed first draft of integration plan skeleton and shared with teammates for review.

- What is planned to be done until the next scrum meeting?

  - Start building out base integration functions and refine plans with teammate feedback.

- What are the hurdles?

  - Alignment on updated project requirements is ongoing.