Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:10/10/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Added initial strategies for handling high-load conditions in the optimization plan.

- What is planned to be done until the next scrum meeting?

  - Begin implementing one of the optimization strategies for testing.

- What are the hurdles?

  - Still fine-tuning which metrics give the most reliable performance data.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

Tested timing fix on quick burst scenarios and saw improved synchronization.

- What is planned to be done until the next scrum meeting?

  - Run more high-frequency tests to confirm timing stability.

- What are the hurdles?

  - Occasional minor delay spikes still appear in multi-threaded cases.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Tested lighter replay configurations and monitored memory usage improvements.

- What is planned to be done until the next scrum meeting?

  - Combine new replay setup with Mohammad’s optimization tests.

- What are the hurdles?

  - Need to coordinate test timing with DB load simulations for accurate results.