Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:10/13/2025

Start time: 10:30 PM

End time: 11:00 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Reviewed previous performance logs and outlined a plan for adaptive optimization and metric tracking integration.

- What is planned to be done until the next scrum meeting?

  - Start implementing the adaptive performance logic and initial dashboard metric collectors.

- What are the hurdles?

  - Need to determine the most impactful metrics to prioritize for the dashboard.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

Reviewed database schema and query approach for time-window historical data.

- What is planned to be done until the next scrum meeting?

  - Begin building and testing core time-range query functionality.

- What are the hurdles?

  - Need to finalize index strategy for efficient time-based filtering.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Prepared initial simulation parameters to improve synthetic realism and market variability.

- What is planned to be done until the next scrum meeting?

  - Run early tests on updated generator behavior and calibrate cancel/add ratios.

- What are the hurdles?

  - Finding the right balance between realism and system performance.