Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:10/14/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Started implementing adaptive performance logic and set up initial metric tracking for testing.

- What is planned to be done until the next scrum meeting?

  - Begin running light load tests to evaluate the new optimization behavior.

- What are the hurdles?

  - Still fine-tuning thresholds for switching performance modes.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

Built the first version of the time-range query function and ran a few quick test cases.

- What is planned to be done until the next scrum meeting?

  - Work on indexing improvements for faster lookups on large datasets.

- What are the hurdles?

  - Need to verify query accuracy with boundary timestamps.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Ran small generator simulations to test cancel/add ratios and measure performance impact.

- What is planned to be done until the next scrum meeting?

  - Adjust generator settings to better balance realism and system speed.

- What are the hurdles?

  - Some parameter changes create too much volatility in order flow.