Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:10/18/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Finished compiling the performance summary and highlighted the top bottlenecks found in testing.

- What is planned to be done until the next scrum meeting?

  - Begin outlining optimization proposals for each performance issue.

- What are the hurdles?

  - Some trends are inconsistent due to differing load profiles between test runs.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Adjusted query output formatting and added filters to remove duplicate rows.

- What is planned to be done until the next scrum meeting?

  - Test query output with visualization tools for readability and accuracy.

- What are the hurdles?

  - A few queries still take longer to execute on larger datasets.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Completed extended generator simulation and recorded detailed memory usage data.

- What is planned to be done until the next scrum meeting?

  - Analyze memory logs and identify where cleanup routines can be optimized.

- What are the hurdles?

  - Minor memory leaks appear after long runs, requiring further debugging.