Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:10/20/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Tested one of the optimization strategies on smaller workloads and documented early results.

- What is planned to be done until the next scrum meeting?

  - Compare results against the baseline and adjust parameters for better throughput.

- What are the hurdles?

  - Minor fluctuations in performance make it hard to identify the most efficient configuration.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Finalized visual examples for time-range query outputs and verified formatting consistency.

- What is planned to be done until the next scrum meeting?

  - Start writing a short documentation section explaining how to interpret visual outputs.

- What are the hurdles?

  - Still need to verify how the visuals scale with larger datasets.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Ran long generator simulations with updated cleanup logic and observed reduced slowdown over time.

- What is planned to be done until the next scrum meeting?

  - Continue testing cleanup performance and prepare results for the next report.

- What are the hurdles?

  - Occasional lag still appears when memory usage peaks near upper limits.