Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:10/29/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Integrated live performance metrics into the dashboard and began basic visualization tests.

- What is planned to be done until the next scrum meeting?

  - Refine data refresh intervals and test dashboard responsiveness under heavier load.

- What are the hurdles?

  - Some metrics update inconsistently when multiple events stream in simultaneously.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Connected the historical query module with the monitoring dashboard to visualize query latency.

- What is planned to be done until the next scrum meeting?

  - Add more visual elements to highlight query performance trends over time.

- What are the hurdles?

  - Data synchronization between dashboard updates and query events still needs refinement.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Expanded generator testing with new volatility parameters to simulate burst trading conditions.

- What is planned to be done until the next scrum meeting?

  - Start analyzing generator event timing accuracy during extreme conditions.

- What are the hurdles?

  - Generator occasionally overproduces events during rapid price shifts.