Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:10/30/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Improved dashboard update timing and added tooltips to display live metric details.

- What is planned to be done until the next scrum meeting?

  - Test dashboard performance while multiple users access it simultaneously.

- What are the hurdles?

  - Occasional data lag still appears when too many metrics refresh at once.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Added trend line visuals to the latency dashboard and tested color scaling for readability.

- What is planned to be done until the next scrum meeting?

  - Finalize performance trend visualization and polish layout consistency.

- What are the hurdles?

  - Slight misalignment appears when resizing the dashboard window during updates.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Collected results from volatility simulations and documented timing differences between bursts.

- What is planned to be done until the next scrum meeting?

  - Adjust generator timing controls to improve accuracy during fast-moving scenarios.

- What are the hurdles?

  - Event timing corrections sometimes slow down the generator’s overall pace.