Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:11/3/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Implemented backend adjustments to improve dashboard refresh efficiency and reduce overlapping updates.

- What is planned to be done until the next scrum meeting?

  - Test dashboard stability under continuous updates and fine-tune refresh timing intervals.

- What are the hurdles?

  - Occasional data drops occur when switching between metric views during active updates.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Added latency alert indicators and verified that they trigger correctly under threshold conditions.

- What is planned to be done until the next scrum meeting?

  - Polish alert visuals and connect them with the dashboard’s main trend line module.

- What are the hurdles?

  - Alerts sometimes display twice when the same latency spike is recorded in consecutive intervals.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Analyzed generator timing logs and identified cases of slight overproduction during rapid bursts.

- What is planned to be done until the next scrum meeting?

  - Adjust event scheduling logic to better control emission rate consistency.

- What are the hurdles?

  - Fine-tuning generator timing without affecting overall throughput remains tricky.