Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:11/5/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Completed dashboard stability testing and logged performance during extended refresh cycles.

- What is planned to be done until the next scrum meeting?

  - Start optimizing data handling for smoother transitions between different metric views.

- What are the hurdles?

  - Some transitions still cause brief visual freezes when multiple metrics update in quick succession.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Linked latency alert visuals with the main trend line module and tested various alert thresholds.

- What is planned to be done until the next scrum meeting?

  - Refine alert timing so it matches dashboard refresh intervals more precisely.

- What are the hurdles?

  - Alerts occasionally trigger slightly late when system load is high.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Adjusted event scheduling logic and reran burst tests to track improvements in timing control.

- What is planned to be done until the next scrum meeting?

  - Run comparative tests between the old and new scheduling versions to confirm consistency.

- What are the hurdles?

  - Some minor timing drift still appears during high-frequency order bursts.