Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:11/6/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Optimized parts of the dashboard’s data handling to reduce delays during metric switching.

- What is planned to be done until the next scrum meeting?

  - Conduct focused tests on smoother transitions between metric categories.

- What are the hurdles?

  - Minor stutters still occur when multiple charts update at once.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Tuned alert timing and tested synchronization between alert visuals and dashboard refresh rates.

- What is planned to be done until the next scrum meeting?

  - Finalize alert calibration and begin preparing short demo visuals for review.

- What are the hurdles?

  - Alerts sometimes flicker or duplicate when system load spikes.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Completed comparison tests between old and new scheduling systems and noted improved timing accuracy.

- What is planned to be done until the next scrum meeting?

  - Continue testing under higher event loads and begin documenting the updated logic.

- What are the hurdles?

  - Slight timing drift reappears under extreme burst simulations.