Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:11/7/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Conducted focused tests on smoother metric category transitions and logged latency improvements.

- What is planned to be done until the next scrum meeting?

  - Start implementing caching logic to minimize repeated data fetches during rapid view changes.

- What are the hurdles?

  - Occasional mismatched metric states appear when switching between cached and live data.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Completed calibration for alert visuals and verified consistency across multiple test runs.

- What is planned to be done until the next scrum meeting?

  - Integrate the alert system into the live dashboard build for end-to-end testing.

- What are the hurdles?

  - Minor desync between alert rendering and the live refresh cycle under heavy load.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Finished documentation for the new event scheduling logic and tested under mixed traffic levels.

- What is planned to be done until the next scrum meeting?

  - Continue stress testing with larger datasets and measure generator response times.

- What are the hurdles?

  - Generator stability slightly decreases during prolonged burst simulations.