Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:11/8/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Implemented caching logic for dashboard metric views and confirmed reduced redundant fetches.

- What is planned to be done until the next scrum meeting?

  - Begin testing cache invalidation timing and ensure live data stays accurate during refreshes.

- What are the hurdles?

  - Occasional mismatch between cached data and new updates when refresh intervals overlap.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Integrated the alert system into the live dashboard build and verified end-to-end data flow.

- What is planned to be done until the next scrum meeting?

  - Refine alert triggers to better adapt under rapid metric changes.

- What are the hurdles?

  - Alerts sometimes trigger slightly early when the data stream refreshes faster than expected.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Continued stress testing with larger datasets and monitored event throughput consistency.

- What is planned to be done until the next scrum meeting?

  - Optimize memory usage in the generator for longer, sustained burst simulations.

- What are the hurdles?

  - Minor memory buildup occurs during extended stress tests, slowing down later cycles.