Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/05/2025

Start time: 11:00 PM

End time: 11:30 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 2H

- What was done since the last scrum meeting?

  - Finalized TimescaleDB as the database choice and confirmed stable connectivity with Django.

- What is planned to be done until the next scrum meeting?

  - Test simple inserts into the Events table, and set up initial migration scripts.

- What are the hurdles?

  - Optimization and making sure the schema migrations are clean.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 2 H

- What was done since the last scrum meeting?

  - Implement cancel order logic to match the schema draft.

- What is planned to be done until the next scrum meeting?

  - Wire the cancel function to database calls.

- What are the hurdles?

  - Still blocked until the database schema is fully migrated.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 2 H

- What was done since the last scrum meeting?

  - With Mohammad we created base integration functions for connecting generator outputs to the Event table.

- What is planned to be done until the next scrum meeting?

  - Extend the generator to produce random adds and cancels that can be stored directly in the database

- What are the hurdles?

  - Alignment on updated project requirements is ongoing.