Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:11/14/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Ran the comparative cache vs. live-update performance tests and documented the consistency differences.

- What is planned to be done until the next scrum meeting?

  - Begin optimizing the slower-loading metrics identified during cache invalidation cycles.

- What are the hurdles?

  - Initial test results show inconsistent latency spikes that aren’t yet tied to a specific component

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Reviewed the recorded demo scenarios with the team and gathered feedback on clarity and timing.

- What is planned to be done until the next scrum meeting?

  - Start refining the alert visuals (reducing flicker, improving transitions) based on feedback.

- What are the hurdles?

  - Visual smoothing is tricky because flicker varies depending on the data refresh frequency.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Began refining event sequencing and tested new ordering logic under moderate load.

- What is planned to be done until the next scrum meeting?

  - Expand sequencing tests to burst-level conditions to verify whether drift improves.

- What are the hurdles?

  - Some drift still reappears at higher loads, meaning additional timing adjustments will be needed.