Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:11/16/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Ran another round of refresh-frequency tests and collected a larger sample of latency patterns.

- What is planned to be done until the next scrum meeting?

  - Add temporary logging points to pinpoint where inconsistent spikes originate.

- What are the hurdles?

  - Hard to isolate spikes since they don’t consistently correlate with CPU load or data size.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Worked on transition animations for alerts and reduced jitter for slower refresh cycles.

- What is planned to be done until the next scrum meeting?

  - Test alert animations under the highest refresh rates to ensure stability.

- What are the hurdles?

  - Under very fast refresh intervals, transitions still occasionally skip frames.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Adjusted timing offsets and began retesting sequencing accuracy under sustained burst scenarios.

- What is planned to be done until the next scrum meeting?

  - Compare timing drift between the updated version and baseline to confirm improvements.

- What are the hurdles?

  - Some order clusters remain slightly misaligned during rapid consecutive bursts.