Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:11/17/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Added temporary logging points and captured detailed traces from several refresh cycles..

- What is planned to be done until the next scrum meeting?

  - Begin analyzing the new logs to narrow down the root cause of the inconsistent latency spikes.

- What are the hurdles?

  - The logs show multiple potential contributors, making it difficult to isolate one main source.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Stress-tested alert animations at higher refresh rates and documented which transitions remain unstable.

- What is planned to be done until the next scrum meeting?

  - Experiment with alternative animation timing curves to reduce frame skipping.

- What are the hurdles?

  - Some animation styles cause slight delays when paired with rapid metric updates.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Compared updated sequencing results with the baseline and confirmed slight improvements in drift control.

- What is planned to be done until the next scrum meeting?

  - Start tuning the order clustering logic to better maintain alignment during high-burst periods.

- What are the hurdles?

  - Adjusting clustering timing affects overall throughput, so changes must be balanced carefully.