Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:11/21/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Began analyzing the new instrumentation data and identified a few patterns where spikes cluster around specific update paths.

- What is planned to be done until the next scrum meeting?

  - Add deeper tracing around those update paths to isolate which sub-operations trigger the spikes.

- What are the hurdles?

  - Some paths generate inconsistent timing, so it’s hard to determine if they’re the main cause or just noise.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Merged the best-performing animation curves with the alert timing logic and ran synchronization tests.

- What is planned to be done until the next scrum meeting?

  - Start refining how alerts behave during extremely fast metric refreshes to prevent visual jitter.

- What are the hurdles?

  - High-frequency updates occasionally cause alert animations to desync for a single cycle before correcting.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Ran extended burst tests and confirmed incremental improvements from the updated clustering logic.

- What is planned to be done until the next scrum meeting?

  - Tune the burst-handling thresholds to smooth out the remaining micro misalignments during rapid sequences.

- What are the hurdles?

  - Tighter thresholds can impact overall throughput, so adjustments need to be made carefully.