Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:11/22/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Added deeper tracing to the update paths that showed clustered spikes and collected a new batch of detailed timing logs.

- What is planned to be done until the next scrum meeting?

  - Begin isolating the highest-frequency spike triggers and test small adjustments to the update path.

- What are the hurdles?

  - Some spikes only appear during extended runtimes, making them harder to reproduce consistently for testing.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Refined alert behavior during rapid metric refreshes and reduced the frequency of short desync cycles.

- What is planned to be done until the next scrum meeting?

  - Test the refined alert logic under mixed load patterns to ensure stability across varying voltages.

- What are the hurdles?

  - Under fluctuating load, timing still slips occasionally, causing brief misalignment between alerts and data updates.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Tuned burst-handling thresholds and observed smoother alignment during moderate burst sequences.

- What is planned to be done until the next scrum meeting?

  - Test the new thresholds under maximum-load burst scenarios to confirm they hold under worst-case conditions.

- What are the hurdles?

  - At full burst intensity, small timing offsets still emerge and need further balancing.