Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/08/2025

Start time: 9:30 PM

End time: 10:00 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Set up initial event configuration

- What is planned to be done until the next scrum meeting?

  - Test configuration and setup with events and exceptions

- What are the hurdles?

  - Creating worst case scenarios

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3 H

- What was done since the last scrum meeting?

  - Connected cancel function with database calls

- What is planned to be done until the next scrum meeting?

- Assist Mohammad and luis with overall schema migration

- What are the hurdles?

  - Schema base not finalized, we need to figure out how it will be setup

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3 H

- What was done since the last scrum meeting?

  - Extended generator to produce random cancels, adds skeleton setup.

- What is planned to be done until the next scrum meeting?

  - Finish adds function

- What are the hurdles?

  - Nothing, I will be able to finish it by the next standup.