Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/09/2025

Start time: 11:00 PM

End time: 11:30 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Tested event configuration with initial event scenarios.

- What is planned to be done until the next scrum meeting?

  - Expand testing to include exception handling and refine setup.

- What are the hurdles?

  - Simulating realistic worst-case scenarios for events and exceptions.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3 H

- What was done since the last scrum meeting?

  - Helped refine schema design and assisted with migration discussions.

- What is planned to be done until the next scrum meeting?

  - Support integration testing of cancel function with new schema setup.

- What are the hurdles?

  - Database schema still evolving, requires alignment with team.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3 H

- What was done since the last scrum meeting?

  - Implemented base functionality for adding functions and validated generator behavior.

- What is planned to be done until the next scrum meeting?

  - Finalize adds function and integrate with cancel generator for combined flow.

- What are the hurdles?

  - Integration depends on schema migration progress, so coordination with Mohammad and Stephano is necessary.