Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/10/2025

Start time: 11:00 PM

End time: 11:30 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 2H

- What was done since the last scrum meeting?

  - Added exception handling to event testing and confirmed behavior for basic error cases.

- What is planned to be done until the next scrum meeting?

  - Extend event testing with more complex order overlaps and refine logging for failures.

- What are the hurdles?

  - Extend event testing with more complex order overlaps and refine logging for failures.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 2H

- What was done since the last scrum meeting?

  - Began integration of cancel function against updated schema and validated one test case.

- What is planned to be done until the next scrum meeting?

  - Broaden integration testing with both add and cancel functions together.

- What are the hurdles?

  - Some schema fields are still under adjustment, which makes testing inconsistent.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 2H

- What was done since the last scrum meeting?

  - Finalized basic add function flow and linked it with generator output for simple inserts.

- What is planned to be done until the next scrum meeting?

  - Begin combining cancel generator with add flow to produce mixed event streams.

- What are the hurdles?

  - Dependent on Stephano’s cancel function stability before full integration is possible.