Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/11/2025

Start time: 11:00 PM

End time: 11:30 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 2H

- What was done since the last scrum meeting?

  - Expanded event tests with overlapping orders and added refined logging for failed scenarios.

- What is planned to be done until the next scrum meeting?

  - Introduce stress testing with higher event volume to check database write stability.

- What are the hurdles?

  - Some test cases are inconsistent due to schema adjustments still in progress.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 2H

- What was done since the last scrum meeting?

  - Ran cancel and add integration tests together and confirmed basic cancel behavior works when DB state is synced.

- What is planned to be done until the next scrum meeting?

  - Add partial fill logic to the cancel and add integration for more realistic flow.

- What are the hurdles?

  - Cancels sometimes don’t update correctly when multiple orders at the same price exist.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 2H

- What was done since the last scrum meeting?

  - Began combining cancel generator with add flow and produced a small sequence of mixed events.

- What is planned to be done until the next scrum meeting?

  - Expand generator output to include trades when adds cross bids/asks.

- What are the hurdles?

  - Trade event logic depends on Stephano’s partial fill implementation to ensure correct sequencing.