Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:10/28/2025

Start time: 11:15 PM

End time: 11:45 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Continued tuning performance parameters and ran additional stress tests with updated conditions.

- What is planned to be done until the next scrum meeting?

  - Start integrating performance metrics into the dashboard for real-time visualization.

- What are the hurdles?

  - Some benchmark charts still require minor visual adjustments for readability.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Added indexing improvements for historical queries and verified they reduce execution time.

- What is planned to be done until the next scrum meeting?

  - Begin linking the query module to the monitoring component for visibility into query load.

- What are the hurdles?

  - Need to ensure index structure performs well across multiple dataset sizes.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Updated generator parameters to better simulate order churn during volatile scenarios.

- What is planned to be done until the next scrum meeting?

  - Launch long-form simulations and capture statistics for realism validation.

- What are the hurdles?

  - Longer simulations occasionally introduce delays in cancel propagation — needs deeper review.