Sprint Planning Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Start time: 9:30 PM

End time: 10:00 PM

After discussion, the velocity of the team was estimated to be 22 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story #1 – Event Replay Engine

- As a quantitative strategist, I want to replay generated order book events in sequence so that I can analyze my models under near-real trading conditions.

User Story #2 – Streaming Data Service

- As a systems engineer, I want to publish a continuous event stream so that consumers can test how algorithms behave in a live market setting.

User Story #3 – Time-Range Queries

- As a market analyst, I want to request historical events by time window so that I can study patterns in order flow and liquidity changes.

User Story #4 – Realistic Flow Modeling

- As a researcher, I want synthetic flows to resemble real market activity so that the outputs produce insights that are transferable to production systems.

User Story #5 – Multi-Asset Support

- As a portfolio developer, I want to generate datasets for multiple instruments simultaneously so that I can test strategies across several assets.

User Story #6 – Continuous Uptime

- As a platform administrator, I want the generator to run without interruptions so that downstream users always have access to stable data feeds.

The team members indicated their willingness to work on the following user stories:

Mohammad Naqvi

- User Story #2 – Streaming Data Service

- User Story #3 – Time-Range Queries

Stephano Roque

- User Story #1 – Event Replay Engine

- User Story #5 – Multi-Asset Support

Luis Moreno

- User Story #4 – Realistic Flow Modeling

- User Story #6 – Continuous Uptime