Sprint Planning Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Start time: 9:30 PM

End time: 10:00 PM

After discussion, the team’s velocity for this sprint was estimated to be 22 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story #1 – Replay Market Activity

- As a quantitative researcher, I want to replay order book events sequentially so that I can test trading strategies under realistic timing conditions.

User Story #2 – Live Data Stream

- As a systems engineer, I want to provide a continuous event stream so that external applications can analyze market behavior in real time.

User Story #7 – Integration with Proprietary Data

- As a trader, I want to merge synthetic data with internal order flow so that I can create richer datasets for advanced analysis.

User Story #8 – Performance Monitoring Dashboard

- As a developer, I want to visualize system metrics in real time so that I can track performance and detect anomalies quickly.

The team members indicated their willingness to work on the following user stories:

Mohammad Naqvi

- User Story #2 – Live Data Stream

- User Story #8 – Performance Monitoring Dashboard

Stephano Roque

- User Story #1 – Replay Market Activity

Luis Moreno

- User Story #7 – Integration with Proprietary Data