Sprint Retrospective Meeting Minutes

Project: Synthetic L3 Order Book

Attendees:  Mohammad Naqvi, Stephano Roque, Luis Moreno

Start time: September 28  2025 10:45pm

End time: September 28 2025 11:30pm

What went wrong?

- Did we do a good job estimating our team's velocity?

- Yes, velocity estimation 16 story points was close to accurate, though integration and testing tasks ended up heavier than expected.

- Did we do a good job estimating the points (time required) for each user story?

- Mostly yes. Core stories fit within estimates, but stress testing, partial fills, and schema adjustments required more time.

- Did each team member work as scheduled?

- Yes, all members contributed consistently and coordinated effectively on integration work.

What went right?

- Cancel/add flows integrated with the database and validated through initial tests.

- Generator expanded to produce trades and align with schema.

- Logging improvements reduced noise and made debugging easier.

- Stress testing provided valuable insights into throughput and latency trade-offs.

- Team communication and task handoffs were smooth, avoiding blockers.

How to address the issues in the next sprint?

- How to improve the process?

- Add buffer time for schema adjustments and complex test cases.

- Automate stress test pipelines to provide faster feedback.

- Use a mid-sprint sync to resolve schema and integration alignment earlier.

- How to improve the product?

- Refine trade sequencing and partial fill logic to handle overlapping edge cases.

- Enhance logging with better filtering and diagnostic detail.

- Improve generator pacing and monitoring to maintain replay consistency under load.

- Explore adaptive strategies for database writes to balance throughput and latency.