Sprint Retrospective Meeting Minutes

Project: Synthetic L3 Order Book

Attendees:  Mohammad Naqvi, Stephano Roque, Luis Moreno

Start time: 11:15 PM

End time: 11:45 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

- Yes, we remained close to our estimated velocity, although debugging and formatting tasks required a bit more time than originally expected.

- Did we do a good job estimating the points (time required) for each user story?

- Mostly yes since technical work was sized well, but the final polish and reporting required more time.

- Did each team member work as scheduled?

- Yes, all members worked consistently and stayed aligned with their sprint goals.

What went right?

- Historical querying functionality is stable, fast, and now documented with visuals.

- Performance optimization successfully narrowed bottlenecks and improved runtime stability.

- Generator cleanup fixes improved long-run test performance.

How to address the issues in the next sprint?

- How to improve the process?

- Schedule earlier visual review checkpoints to catch formatting issues sooner.

- How to improve the product?

- Finish the monitoring dashboard for real-time visibility.

- Complete scale testing for realism library to prepare the generator for full deployment scenarios.