Sprint Retrospective Meeting Minutes

Project: Synthetic L3 Order Book

Attendees:  Mohammad Naqvi, Stephano Roque, Luis Moreno

Start time: 11:15 PM

End time: 11:45 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

- Yes, velocity estimation was accurate for the tasks completed. However, integration between replay and optimization tasks required more time than planned.

- Did we do a good job estimating the points (time required) for each user story?

- Most stories were sized well, but performance validation took longer due to unpredictable results and reruns.

- Did each team member work as scheduled?

- Yes, all members worked consistently and stayed aligned with their sprint goals.

What went right?

- Replay functionality and generator behavior improved significantly.

- Each user story was thought out well and we were able to complete everything quickly

How to address the issues in the next sprint?

- How to improve the process?

- Narrow scope around optimization tasks and split them into smaller manageable tasks.

- How to improve the product?

- Begin implementing the live event feed endpoint and finalize adaptive performance.