Sprint Retrospective Meeting Minutes

Project: Synthetic L3 Order Book

Attendees:  Mohammad Naqvi, Stephano Roque, Luis Moreno

Start time: 10:30 PM

End time: 11:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

- Yes, the team stayed close to the estimated velocity, but unexpected debugging of dashboard updates slightly extended development time.

- Did we do a good job estimating the points (time required) for each user story?

- For the most part, yes. Core implementation tasks were accurately estimated, but integration testing and tuning took longer than anticipated.

- Did each team member work as scheduled?

- Yes, everyone remained consistent with their assigned work and collaborated effectively during integration testing.

What went right?

- Dashboard performance improved significantly after optimization and metric refresh tuning.

- Visual alert timing and data synchronization are now more stable.

- Generator testing produced consistent results under varying workloads.

- Team communication remained smooth, allowing quick resolution of smaller issues.

How to address the issues in the next sprint?

- How to improve the process?

- Add short daily verification tests after major commits to catch integration bugs early.

- Allocate a small time buffer near the end of the sprint for fine-tuning visuals and user-facing elements.

- How to improve the product?

- Finalize dashboard alert calibration for full stability under high load.

- Enhance generator control to handle extreme event bursts more predictably.

- Begin groundwork for extended live testing to ensure system reliability in production-like conditions.