Sprint Retrospective Meeting Minutes

Project: Synthetic L3 Order Book

Attendees:  Mohammad Naqvi, Stephano Roque, Luis Moreno

Start time: 10:30 PM

End time: 11:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

- Yes, the team stayed close to the estimated 22 story points. However, proprietary data alignment and realism tuning required more iteration than expected.

- Did we do a good job estimating the points (time required) for each user story?

- Mostly yes. Historical querying and multi-asset support matched their estimates well, but realism and data-merging stories were more complex than anticipated.

- Did each team member work as scheduled?

- Yes, all members completed their assigned hours and communicated progress clearly across the sprint.

What went right?

- Historical querying was completed quickly and performed accurately across multiple test windows.

- Multi-asset support showed strong performance and remained stable under parallel loads.

- Early integration testing helped surface issues before the final review.

- Collaboration across the team remained steady, and blockers were addressed quickly.

How to address the issues in the next sprint?

- How to improve the process?

- Add more frequent cross-module testing for stories that involve merging or synchronized flows.

- Allocate additional buffer time for stories involving external or proprietary data.

- How to improve the product?

- Expand synthetic realism logic, especially around order flow timing and price-level interactions.

- Improve the data-merging engine to better align timestamps and handle large proprietary datasets.

- Add diagnostic logging tools to make it easier to detect realism mismatches early.