Sprint Review Meeting Minutes

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Start time: September 28  2025 10:00 pm

End time: September 28  2025 10:45 pm

### User Story #1: Configure Market Microstructure Parameters

- We successfully configured and tested the market microstructure parameters, but some setups produced inconsistent results. Next, we will refine the presets and create clear documentation.

### User Story #2: Generate Realistic Order Flow Patterns

- The generator produced realistic order flow patterns, but sequencing mismatches occurred when cancels and adds overlapped. Our next step is to align the logic with the schema and expand testing.

### User Story #3: Implement Queue Position Dynamics

- Basic queue position dynamics were implemented, but multi-level order books exposed some bugs. We will extend the implementation to handle deeper books more reliably.

### User Story #4: Create Market Event Simulation

- The initial framework for market event simulation was drafted, but it has not yet been fully connected to the order flow. We will implement flash crash and liquidity squeeze scenarios next.

### User Story #5: Develop Statistical Validation Framework

- A draft validation framework was created to compare synthetic and real market data, but it currently uses limited metrics. We will expand it with more detailed distribution checks.

### User Story #6: Support Multiple Export Formats

- Export functionality for multiple formats is working, but a few compatibility issues remain. We will standardize the output schema to improve reliability.

### User Story #7: Enable Integration with Proprietary Order Data

- We created an initial design for integrating proprietary data, but aligning it with synthetic data proved challenging. The next step is to define a consistent mapping to merge the datasets.

### User Story #8: Implement Parallel Data Generation

- A parallel generation strategy was tested successfully on small workloads, but scaling led to resource contention. We will optimize task distribution and test on larger environments.