Sprint Review Meeting Minutes

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Start time: 11:00PM

End time: 11:15 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story #3 – Historical Querying
 The time-range query system performed reliably across multiple datasets. Boundary cases and range filters behaved correctly, and results loaded within expected time windows.

- User Story #5 – Multi-Asset Support
 Parallel dataset generation for multiple instruments worked smoothly. The system maintained consistent timing and produced synchronized outputs across assets.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story #4 – Synthetic Market Realism
 Although realism parameters improved, deeper validation showed that certain flow patterns still diverged from expected market behavior. More tuning is needed.

- User Story #7 – Integration with Proprietary Data
 Initial merging logic worked for small batches, but inconsistencies appeared when aligning timestamps and event types in larger datasets. Additional refinement required.