#### Daily Standup 2

Start time: 10:00 PM
 End time: 10:30 PM

Van Duc Nguyen:

- Hours worked: 3

- Done: Completed Login UI, tested authentication flow

- Planned: Start implementing initial dashboard functionality

- Hurdles: None

Armand Robinson Jr.:

- Hours worked: 3

- Done: Connected dashboard to Firebase

- Planned: Work on Appointment Form UI

- Hurdles: None

Zachary Shepard:

- Hours worked: 2

- Done: Finished Appointment Form basic layout

- Planned: Add validation and form submission logic

- Hurdles: None

Piero Ramirez:

- Hours worked: 2

- Done: Assisted with Login & Dashboard integration

- Planned: Help test Appointment Form

- Hurdles: None