Start time: 10:00 PM
 End time: 10:30 PM

Van Duc Nguyen:

- Hours worked: 2

- Done: Completed OAuth and sync testing

- Planned: Support Sprint Review

- Hurdles: None

Armand Robinson Jr.:

- Hours worked: 5

- Done: Finalized Google Calendar integration for Sprint Review

- Planned: Demo to product owners

- Hurdles: None

Zachary Shepard:

- Hours worked: 2

- Done: Verified dashboard reflects calendar updates in real-time

- Planned: Support demo

- Hurdles: None

Piero Ramirez:

- Hours worked: 2

- Done: Ensured two-way sync works flawlessly

- Planned: Sprint Review attendance

- Hurdles: None