Start time: 10:00 PM
 End time: 10:30 PM

Van Duc Nguyen:

- Hours worked: 2

- Done: Tested business hours UI across devices

- Planned: Support Sprint Review prep

- Hurdles: None

Armand Robinson Jr.:

- Hours worked: 5

- Done: Finalized service management for Sprint Review

- Planned: Demo to product owners

- Hurdles: None

Zachary Shepard:

- Hours worked: 2

- Done: Optimized dynamic time slot generation

- Planned: Prepare demo and test edge cases

- Hurdles: None

Piero Ramirez:

- Hours worked: 2

- Done: Verified all user stories for Sprint 3 ready

- Planned: Attend Sprint Review

- Hurdles: None