# Sprint Planning Meeting Minutes – Sprint 1

Attendees: <Van Duc Nguyen, Armand Robinson Jr., Zachary Shepard, Piero Ramirez>
 Start time: <10:10 PM>
 End time: <10:40 PM>

After discussion, the velocity of the team was estimated to be 30 hours per sprint.
 The product owner selected the following user stories for the next sprint, ordered by priority:

● User Story 1 – Login & Authentication Setup
 ● User Story 2 – Initial Dashboard Layout
 ● User Story 3 – Basic Appointment Form UI

### Team Member Assignments

Van Duc Nguyen:
 ● User Story 1 – Login & Authentication Setup
 As a user, I want to securely log in and create an account so that my scheduling data is protected.
 Acceptance Criteria:
 ○ Users can create an account with email and password.
 ○ Users can log in using Firebase Authentication.
 ○ Incorrect login attempts show an error message.
 ○ Authenticated users are redirected to the dashboard.

Armand Robinson Jr.:
 ● User Story 2 – Initial Dashboard Layout
 As a business owner, I want a clean and simple dashboard so that I can navigate the scheduling tools easily.
 Acceptance Criteria:
 ○ Dashboard loads successfully after login.
 ○ Navigation sections (Appointments, Services, Settings) are visible.
 ○ Dashboard layout is responsive on desktop and mobile.

Zachary Shepard:
 ● User Story 3 – Basic Appointment Form UI
 As a customer, I want a simple appointment form so that I can begin scheduling an appointment.
 Acceptance Criteria:
 ○ Form includes fields for date, time, service, and customer info.
 ○ Form validates required fields.
 ○ Submit button is present (logic added in later sprints).

Piero Ramirez:
 Assisting with story integration and UI adjustments across all Sprint 1 tasks.