# Sprint Planning Meeting Minutes – Sprint 2

Attendees: <Van Duc Nguyen, Armand Robinson Jr., Zachary Shepard, Piero Ramirez>
 Start time: <10:10 PM>
 End time: <10:40 PM>

Team velocity estimated: 30 hours per sprint.
 The product owner selected the following stories for Sprint 2:

● User Story 4 – Firestore Appointment Storage
 ● User Story 5 – Time Slot Conflict Detection
 ● User Story 6 – Display Appointments on Dashboard

### Team Member Assignments

Zachary Shepard:
 ● User Story 4 – Firestore Appointment Storage
 As a business owner, I want appointments stored so they are saved and retrievable.
 Acceptance Criteria:
 ○ Appointments save in Firestore with correct schema.
 ○ Each appointment is linked to the business account.
 ○ Data persists after reload.

Piero Ramirez:
 ● User Story 5 – Time Slot Conflict Detection
 As a business owner, I want warnings when a time slot is already taken so that double bookings are prevented.
 Acceptance Criteria:
 ○ System checks for conflicting appointments.
 ○ Warning appears when conflict exists.
 ○ Conflicting appointments cannot be submitted.

Armand Robinson Jr:
 ● User Story 6 – Display Appointments on Dashboard
 As a business owner, I want to view all appointments so that I can manage my schedule.
 Acceptance Criteria:
 ○ Dashboard lists upcoming appointments.
 ○ Displays date, time, service, and customer name.
 ○ List updates in real time.

Van Duc Nguyen:
 Supporting database schema, integration, and UI validation.