# Sprint Planning Meeting Minutes – Sprint 3

Attendees: <Van Duc Nguyen, Armand Robinson Jr., Zachary Shepard, Piero Ramirez>
 Start time: <10:10 PM>
 End time: <10:40 PM>

Team velocity remains 30 hours per sprint.
 Product owner selected the following for Sprint 3:

● User Story 7 – Business Hours Settings
 ● User Story 8 – Service Management
 ● User Story 9 – Dynamic Time Slot Generation

### Team Member Assignments

Armand Robinson Jr:
 ● User Story 7 – Business Hours Settings
 As a business owner, I want to set opening/closing times for valid booking windows.
 Acceptance Criteria:
 ○ User sets business hours.
 ○ Saved in Firestore.
 ○ Booking form only shows times within business hours.

Zachary Shepard:
 ● User Story 8 – Service Management
 As a business owner, I want to define services so customers can choose appropriately.
 Acceptance Criteria:
 ○ Add, edit, delete services.
 ○ Services have duration, name, description.
 ○ Appear in appointment form.

Piero Ramirez:
 ● User Story 9 – Dynamic Time Slot Generation
 As a customer, I want available booking times so I can choose a valid appointment slot.
 Acceptance Criteria:
 ○ Time slots generate based on service duration + business hours.
 ○ Booked times excluded.
 ○ Updates when service changes.

Van Duc Nguyen:
 Shared contributions across UI and Firestore connections.