# Sprint Planning Meeting Minutes – Sprint 7

Attendees: <Van Duc Nguyen, Armand Robinson Jr., Zachary Shepard, Piero Ramirez>
 Start time: <10:10 PM>
 End time: <10:40 PM>

Team velocity: 30 hours.
 Selected stories:

● User Story 16 – Final UI/UX Enhancements
 ● User Story 17 – Comprehensive Testing & Bug Fixing

### Team Member Assignments

Armand Robinson Jr:
 ● User Story 16 – Final UI/UX Enhancements
 As a user, I want the interface polished for usability and clarity.
 Acceptance Criteria:
 ○ Consistent spacing, styling, colors.
 ○ Full mobile responsiveness.
 ○ Clear navigation and form layouts.

Van Duc Nguyen & Zachary Shepard:
 ● User Story 17 – Comprehensive Testing & Bug Fixing
 As a developer, I want all major bugs resolved before release.
 Acceptance Criteria:
 ○ All features tested.
 ○ Critical bugs fixed.
 ○ Performance and loading validated.

Piero Ramirez:
 Working across both stories to finalize UI consistency and validation testing.